SMART ZAMBIA INSTITUTE

Digital Government Skills Ambassador Website

Requirements & Content Update Documentation

Prepared for: SZI Digital Government Skills Department

Document date: 27 July 2026

# 1. Purpose

This document captures the outstanding requirements, content updates, and fixes identified for the Smart Zambia Institute (SZI) Digital Government Skills Ambassador website. It is intended as a working checklist for the development and content teams to track what is needed, why, and its current status.

# 2. Scope

The items below apply to the public-facing website (index.html, styles.css, script.js) and its supporting content (images, links, and copy). Items are grouped as branding, navigation/links, content additions, content edits, and content removals.

# 3. Requirements Summary

| # | Requirement | Description / Notes | Priority | Status |
| --- | --- | --- | --- | --- |
| 1 | Official SZI Logo | Replace the placeholder coat-of-arms / text mark in the navbar and footer with the official Smart Zambia Institute logo (vector or high-resolution PNG, transparent background). | High | Pending asset |
| 2 | Main Skills Platform Link | Add a clear, prominent link/section pointing to the main SZI Skills / e-learning platform, distinct from the marketing site, so visitors can reach the actual training system. | High | To do |
| 3 | Digital Ambassador Portfolio | Add a portfolio section/page profiling the Digital Ambassador(s): bio, photo, role, achievements, and testimonials, to personalize the outreach story. | Medium | To do |
| 4 | Photos from Mwitwa | Source and insert real event/training photos taken in Mwitwa into the gallery / impact / testimonial sections, replacing stock or placeholder imagery. | Medium | Pending assets |
| 5 | ZamPortal Link | Add a direct link to ZamPortal (zamportal.gov.zm) in the navigation and/or footer resources list. | High | To do |
| 6 | Self-Enrolment Link (Front Page) | Add a visible self-enrolment button/link on the homepage so visitors can register for existing/current classes without navigating away or contacting support first. | High | To do |
| 7 | Trainings Completed | Add a section listing trainings/courses already delivered (title, date, location, number trained) to demonstrate track record, separate from upcoming/available courses. | Medium | Pending data |
| 8 | About Page – Real Statistics | Replace placeholder or estimated figures on the About page (e.g. learners trained, provinces reached, courses run) with verified, up-to-date statistics supplied by SZI. | High | Pending data |
| 9 | Remove "NC" Message | Remove the outstanding "NC" placeholder/notice message currently shown on the site. (Please confirm exact wording/location so it can be located and removed precisely.) | High | Needs clarification |
| 10 | Page Highlights – Summer Camp | Update the homepage highlights/featured section to showcase the Summer Camp program (photos, dates, description) as a key highlight, replacing or supplementing current highlight content. | Medium | Pending content |

# 4. Detailed Requirements

## 4.1 Branding

- Add official SZI logo — replace placeholder branding in navbar and footer with the official, high-resolution SZI logo file.

## 4.2 Navigation & Links

- Link to the Main Skills Platform — the primary e-learning/training platform, so visitors can move from marketing content to actual enrolment.

- Add ZamPortal link — direct link to zamportal.gov.zm in navigation and/or footer.

- Add self-enrol link for existing classes on the front page — a direct-enrolment call-to-action for currently running courses, visible without scrolling deep into the site.

## 4.3 New Content

- Digital Ambassador portfolio — a dedicated section/page with bio, photo, role, and highlights of the Digital Ambassador(s).

- Photos from Mwitwa — real photographs from Mwitwa training/outreach events to replace placeholder imagery.

- Trainings done — a record of completed trainings (what, when, where, how many trained), separate from currently available courses.

## 4.4 Content Edits

- About page statistics — replace current/placeholder figures with actual, verified statistics (e.g. learners trained, districts/provinces reached, courses delivered).

- Homepage highlights — update the featured/highlights section to spotlight the Summer Camp program.

## 4.5 Content Removal

- Remove the "NC" message — remove the outstanding "NC" notice currently displayed on the site. Exact location/wording to be confirmed before removal.

# 5. Open Questions / Clarifications Needed

- Exact wording and location of the "NC" message to be removed.

- Final verified statistics to use on the About page (source and figures).

- Confirmation of which "Main Skills Platform" URL should be linked (if different from ZamPortal).

- Photo assets from Mwitwa and Summer Camp to be supplied by SZI/Digital Ambassador team.

# 6. Next Steps

- SZI team to supply outstanding assets: logo file, Mwitwa photos, Summer Camp photos/content, verified statistics.

- Development team to implement navigation, link, and front-page enrolment changes.

- Content team to draft Digital Ambassador portfolio and Trainings Done copy.

- Review pass to confirm the "NC" message location before removal.